TROV

Collectibles Event Discovery Platform

Development Partnership Proposal

iOS App Store Launch  ·  July 15, 2026

Fanatics Fest  ·  Javits Center, NYC  ·  July 16–19, 2026

Prepared by Antidote Group  ·  March 2026  ·  Confidential

# The Opportunity

TROV is a collectibles event discovery platform with a working prototype already validated against real data. The app surfaces events across card shows, autograph signings, athlete appearances, mail-in signings, memorabilia events, collector meetups, giveaways, and brand drops — with smart personalization based on location, sports leagues, followed athletes and teams, and individual collector preferences.

The v1 prototype demonstrates the full product concept. Our engagement turns that into a native iOS app on the App Store — built to the standards Apple requires, with the polish collectors expect.

Why July 15? Fanatics Fest runs July 16–19 at the Javits Center in New York City — the largest NBA signing event ever assembled. With confirmed appearances from Allen Iverson, Scottie Pippen, Karl-Anthony Towns, Trae Young, Jalen Brunson, Dennis Rodman, and nine other NBA legends, this event draws the exact audience TROV is built for. Being live on the App Store the day Fanatics Fest opens is the highest-leverage launch moment TROV will have in 2026.

# What We Deliver

Every engagement — regardless of package — delivers a complete, production-grade iOS application. Here is the full scope:

| App Features | Business Deliverables |
| --- | --- |
| - Personalized home feed with smart match scoring - Event detail pages with athlete rosters and ticket links - Explore — search, filter by 8 event types, sort controls - Saved events and alert management - Push notifications by category and sport - Location & radius preference system - Sports & leagues multi-select (18 sports covered) - Athlete and team following - Dream Experience personalization feature - Touch ID biometric sign-in - Apple Sign In + Google authentication - Full App Store listing with screenshots and metadata | - Full code ownership transferred at final payment - GitHub repository with complete commit history - Technical documentation and deployment guide - 30-day post-launch bug warranty — no extra charge - App Store Connect setup and submission - TestFlight external beta distribution - One App Store rejection cycle included - Async project communication throughout - Weekly progress updates during active build - Privacy policy (required by Apple) |

PACKAGE A — LAUNCH Structured build engagement with milestone-based delivery $10,000 one-time build investment + $2,500 / month

## Who This Is For

Package A is designed for clients who want to stay closely involved in the build process. It combines your product vision and platform knowledge with our development expertise and AI-assisted build capability. You'll be an active participant — reviewing builds, directing priorities, and shaping the product as it comes to life.

## How It Works

- We generate a complete technical specification from your v1 prototype — every screen, every data model, every user flow

- We build TROV as a native iOS app using Expo / React Native, wiring into your existing Supabase backend

- You review each milestone build and provide direction — we iterate until it's right

- A specialist developer handles the final mile: Xcode configuration, App Store submission, and rejection response

- You own everything: code, accounts, credentials, and the relationship with Apple

## Payment Schedule

| Milestone | Timing | Amount | Deliverable |
| --- | --- | --- | --- |
| Kickoff | Week 1 | $3,000 | Technical spec complete, GitHub repository live, Supabase schema finalized, build begins |
| Build Complete | Week 6–7 | $4,000 | All screens functional on internal TestFlight: home, events, explore, saved, full profile |
| App Store Live | Week 10–12 | $3,000 | External TestFlight, App Store submission, approval, public launch on the App Store |
| Total | ~12 weeks | $10,000 | TROV live on the App Store. Full code and IP ownership transferred. |

## Monthly Partnership: $2,500/Month

From the day TROV launches, our engagement continues with a monthly partnership covering three areas:

| Coverage | What's Included |
| --- | --- |
| App Health | Bug fixes, crash resolution, OS update compatibility, push notification health monitoring |
| Improvements | Minor UX improvements, new event categories, copy updates, Supabase configuration changes |
| Infrastructure | Monitoring of Supabase, Maps API, and notification delivery. Proactive alerts before issues affect users. |
| Minimum Term | 3 months from launch. Month-to-month after that. Cancel with 30 days notice. |

## 6-Month Investment Summary

| Item | Amount |  |
| --- | --- | --- |
| Build Investment (milestone-based) | $10,000 | One-time |
| Monthly Partnership × 3 months | $7,500 | $2,500/mo |
| Infrastructure (Supabase, Maps, build) | ~$600–900 | ~$100-150/mo |
| Apple Developer Program | $99 | Annual |
| 6-MONTH TOTAL INVESTMENT | ~$18,200-18,500 |  |

PACKAGE B — PARTNERSHIP Fully managed engagement — we own the build, you direct the outcome $10,000–15,000 per month × 3 months → then $2,500–5,000 / month

## Who This Is For

Package B is for clients who need a high-confidence delivery on a firm deadline, without being the bottleneck in the build process. We assemble and manage a dedicated development team. You show up for weekly reviews, make key product decisions, and focus on the launch — not the build. Everything else is on us.

## How It Works

- We produce a complete technical blueprint from your v1 prototype — spec, data models, API contracts, and screen-by-screen requirements

- We source, vet, and contract a dedicated development team with proven App Store submission experience

- The team builds to your spec, reporting to you weekly via a structured review process

- We manage the entire App Store process: submission, metadata, screenshots, and rejection response

- You receive full code ownership, documentation, and a team ready to continue on retainer post-launch

## Build Phase — Monthly Investment

| Month | Investment | What's Delivered |
| --- | --- | --- |
| Month 1 — April | $10,000–12,000 | Spec finalized. Team onboarded. All 5 screens built, auth working, Supabase integrated. Internal TestFlight running. |
| Month 2 — May | $10,000–15,000 | Full feature build: push notifications, Touch ID, Following, Dream Experience, all filter and alert logic. External TestFlight. |
| Month 3 — June | $8,000–12,000 | QA sprint, App Store submission, rejection handling, approval. App Store assets finalized. Live by July 1. |
| 3-Month Total | $28,000–39,000 | TROV live on the App Store by July 1. Full code ownership transferred. Documentation complete. |

Payments are milestone-based, not calendar-based — each monthly invoice is triggered by delivery of the stated milestones. If we're ahead of schedule, you get the invoice early. If we're behind, the payment waits.

## Post-Launch Monthly Partnership

| Tier | Monthly | Coverage |
| --- | --- | --- |
| Maintenance | $2,500/mo | All bug fixes, crash resolution, OS update compatibility, push notification monitoring, minor improvements. Same team, no ramp-up. |
| Growth | $5,000/mo | Everything in Maintenance plus one active feature sprint per month. Ideal for clients moving into Phase 2: marketplace, organizer tools, community features, monetization. |
| Minimum Term | 3 months | Month-to-month after the first 3 months. Can step between Maintenance and Growth tiers with 30 days notice. |

## 6-Month Investment Summary

| Item | Low Estimate | High Estimate |
| --- | --- | --- |
| 3-Month Build (milestone-based) | $28,000 | $39,000 |
| 3-Month Post-Launch (Maintenance) | $7,500 | $15,000 (Growth) |
| Infrastructure (6 months) | ~$900 | ~$1,200 |
| Apple Developer Program | $99 | $99 |
| 6-MONTH TOTAL | ~$36,500 | ~$55,300 |

# Choosing the Right Package

|  | Package A — Launch | Package B — Partnership |
| --- | --- | --- |
| Build investment | $10,000 flat | $28,000–39,000 / 3 months |
| Ongoing monthly | $2,500/mo | $2,500–5,000/mo |
| 6-month total | ~$18,000–19,000 | ~$37,000–55,000 |
| Your involvement | Active participant in the build | Product director — weekly reviews |
| Build timeline | ~12 weeks | ~12 weeks (parallel to your work) |
| Code quality | Professional with review pass | Professional build from day one |
| Post-launch team | Retained specialist developer | Same team — zero ramp-up |
| IP ownership | Full — transferred at launch | Full — transferred at launch |
| Best for | Hands-on founder wanting deep product ownership | Firm deadline, multiple priorities, maximum confidence |

# Scope Boundaries

Both packages are scoped to the iOS application and its supporting backend. The following are available as separate engagements, quoted on request:

- Android build — available as a follow-on sprint after iOS launch is stable

- Phase 2 product features: marketplace layer, organizer dashboard, community and social features, monetization tier

- Marketing strategy, App Store optimization, paid acquisition, or social campaigns

- Custom design work beyond the existing v1 prototype as design reference

- Event data partnerships or proprietary data sourcing infrastructure

On Infrastructure Costs Supabase, Google Maps API, Expo Build, and the Apple Developer Program are billed directly to you as the account owner. These are typically $150–300/month post-launch depending on traffic. We help you set them up, monitor them, and flag when upgrades are needed — but they run on your accounts, not ours.

# Next Steps

The July 15 window requires the engagement to begin this week. Every day of delay compresses the build phase before the June 7 App Store submission deadline — the latest date that allows buffer for Apple's review process before Fanatics Fest.

| # | Action | Who | By |
| --- | --- | --- | --- |
| 1 | Select Package A or Package B | You | Apr 1 |
| 2 | Statement of Work executed and signed | Both parties | Apr 4 |
| 3 | Kickoff milestone payment received. Spec sprint begins. | Antidote Group | Apr 7 |
| 4 | Technical spec complete. Build begins. | Antidote Group | Apr 14 |
| 5 | Sprint 1 review — auth + home feed + navigation on TestFlight | Both parties | Apr 28 |
| 6 | All features complete — internal TestFlight milestone | Antidote Group | May 16 |
| 7 | External TestFlight live. QA and App Store asset preparation. | Both parties | Jun 1 |
| 8 | App Store submission | Antidote Group | Jun 7 |
| 9 | App Store approved. Live on the App Store. | Antidote Group | Jul 1 |
| 🎯 | Fanatics Fest NYC — TROV live, QR codes at Javits Center | Everyone | Jul 16 |

Antidote Group  ·  beryl@antidote.group  ·  March 2026

This proposal is confidential and prepared exclusively for TROV.